# Epic: Over-Limit Wire Escalation (WireOverLimit)

Goal: When an uploaded wire exceeds the user's daily wire limit, the external user can escalate it instead of only fixing the row. Escalation removes Straight Through Processing (STP) for that wire and routes it through dual Internal approval. The first approver needs the WireLimitApproval role and sees a warning. The second approver is a normal Internal approver with no extra role or warning.

# Estimates and Assignments

| Story | Points | Developer | Focus |
| --- | --- | --- | --- |
| Story 1: Database: add NeedsWireLimit to PayPlusIntake | 3 | Developer A | Backend / DB |
| Story 2: Create the WireLimitApproval role | 2 | Developer B | Backend / security |
| Story 3: Wire upload UI: escalate or correct on over-limit error | 5 | Developer C | UI |
| Story 4: Controller and service: escalate wire | 5 | Developer A | Backend / DB |
| Story 5: WireLimitApproval queue UI | 5 | Developer C | UI |
| Story 6: First approval with the WireOverLimit warning | 5 | Developer B | Backend / security |
| Story 7: Second (final) approval | 3 | Developer B | Backend / security |
| Story 8: Rejection | 2 | Developer D | QA / audit |
| Story 9: Limit validation behavior | 3 | Developer A | Backend / DB |
| Story 10: Audit logging and notifications | 3 | Developer D | QA / audit |
| Story 11: QA, security testing and documentation | 5 | Developer D | QA / audit |
| Total | 41 | A 11 / B 10 / C 10 / D 10 |  |

Sequencing

- Developer A completes Story 1 first and shares the column names so others are not blocked.

- Developer B delivers Story 2 (role) early; the queue UI and approval action depend on it.

- Developer C builds both screens against mocked data until the Story 4 controller is ready.

- Stories 6 and 7 finish after Story 4 merges, since they act on its status and flags.

- Developer D writes test cases in parallel and runs Story 11 testing last.

Estimates that could change

- Story 9 grows from 3 to about 5 if an approved wire counts toward the daily total.

- Stories 3, 4 and 9 grow if escalation must work with external initiator and approver.

- Story 3 grows if one file can contain many over-limit rows that each need escalation.

- Story 5 could drop to 3 if an existing queue page is easy to clone.

## Story 1: Database: add NeedsWireLimit to PayPlusIntake

Estimate: 3 points     Suggested developer: Developer A

Acceptance criteria

- Add NeedsWireLimit (bit, NOT NULL, default 0) to PayPlusIntake, backfilled to 0 for existing rows.

- Add audit columns: WireLimitEscalatedBy, WireLimitEscalatedDate, WireLimitApprovedBy, WireLimitApprovedDate.

- Add an index to support the queue query (NeedsWireLimit plus status).

- The migration script is idempotent, includes rollback, and is DBA-reviewed.

- Update the entity or model and any stored procedures or views that read PayPlusIntake.

## Story 2: Create the WireLimitApproval role

Estimate: 2 points     Suggested developer: Developer B

Acceptance criteria

- Seed the WireLimitApproval role in all environments.

- The role can be assigned and removed in the existing role admin screens, and each change is audit-logged.

- A user can hold this role together with the regular approver role.

- Existing roles are unaffected.

## Story 3: Wire upload UI: escalate or correct on over-limit error

Estimate: 5 points     Suggested developer: Developer C

As an external user uploading wires, I want an escalation option when a wire exceeds my limit, so that I can request approval instead of only editing the Excel row.

Acceptance criteria

- The existing over-limit error still displays.

- Next to the error, show two options: "Escalate for Approval" and "Correct Row" (the current behavior of fixing the Excel row).

- Escalate opens a popup stating the wire amount, the limit, and that STP will be removed and the wire will require dual Internal approval, with Confirm and Cancel. Cancel changes nothing.

- On Confirm, the wire is saved with NeedsWireLimit = 1 and a clear status or indicator is shown to the uploader.

- Rows that are not over the limit are unaffected.

- Behavior with multiple over-limit rows in one file is defined (per-row escalation, or all at once).

## Story 4: Controller and service: escalate wire

Estimate: 5 points     Suggested developer: Developer A

Acceptance criteria

- Set NeedsWireLimit = 1, disable STP, and set the wire to dual Internal approval.

- Place the wire in the WireLimitApproval queue.

- Re-verify server-side that the wire is actually over the limit, and authorize the caller. Do not trust the UI.

- Roll back cleanly on failure and return a clear error.

- Unit tests cover success, a wire not actually over the limit, and duplicate escalation.

## Story 5: WireLimitApproval queue UI

Estimate: 5 points     Suggested developer: Developer C

Acceptance criteria

- Add a queue page and menu item visible only to users with the WireLimitApproval role. Others get access-denied, including by direct URL.

- The grid shows client or user, wire amount, current limit, uploader, upload date and status.

- Wires are reviewed individually (no bulk approve).

- Only eligible Internal users can see and act on a wire. Excluded is the user's own assigned approver (confirm the exact rule in Open Questions).

- Sorting, filtering and paging match other queues.

## Story 6: First approval with the WireOverLimit warning

Estimate: 5 points     Suggested developer: Developer B

Acceptance criteria

- The approve action is enforced server-side for the WireLimitApproval role only.

- Clicking Approve shows a warning such as "You are approving a WireOverLimit. Do you wish to continue?", with Confirm and Cancel.

- On Confirm, record the approver and timestamp, and set the status to Pending Approval.

- The first approver is audit-logged.

## Story 7: Second (final) approval

Estimate: 3 points     Suggested developer: Developer B

Acceptance criteria

- The wire appears in the existing Internal approval queue as Pending Approval.

- Any eligible Internal approver can approve. The WireLimitApproval role is not required.

- No over-limit warning is shown.

- The second approver must be a different person than the first approver, even if they hold both roles.

- Normal release or processing continues after final approval.

## Story 8: Rejection

Estimate: 2 points     Suggested developer: Developer D

Acceptance criteria

- Rejecting an escalated wire follows the existing dual-approval rejection flow, with the same status, reason, notification and audit behavior.

- Either approver can reject, and the wire leaves the queue.

- No new rejection logic is built. Reuse the existing code and verify it handles NeedsWireLimit wires.

## Story 9: Limit validation behavior

Estimate: 3 points     Suggested developer: Developer A

Acceptance criteria

- The user's configured daily limit is unchanged by an escalation.

- An escalated wire bypasses only the per-wire over-limit error, and only after the first approval.

- The existing error message and behavior are unchanged for non-escalated wires.

- The daily cumulative calculation treats escalated wires as defined in the open questions.

## Story 10: Audit logging and notifications

Estimate: 3 points     Suggested developer: Developer D

Acceptance criteria

- Log escalation, first approval, final approval and rejection with user, timestamp, wire amount and limit.

- Notify WireLimitApproval users of new escalations, and notify the uploader of the outcome (if notifications exist).

- Events are visible in the existing audit report.

## Story 11: QA, security testing and documentation

Estimate: 5 points     Suggested developer: Developer D

Acceptance criteria

- Test cases cover: escalate vs. correct-row paths; STP being disabled for escalated wires; the role restriction on the queue, with direct URL and API calls tested; the warning shown to the first approver only; no warning for the second approver; one person holding both roles who cannot do both approvals; rejection through the existing flow; concurrency (two approvers acting at once).

- Interaction with external dual approval or waiver is tested.

- The user guide and release notes are updated.

# Open Questions

- External dual approval: If the client has external initiator and approver enabled, does escalation happen at upload, or after the external approval step?

- Queue visibility: "Internal users not their own approver" is my reading. Does it mean the person who is the normal assigned approver for that client can't act on it, or that the uploader's own approver is excluded?

- Daily total: Once approved, does the over-limit wire count toward the day's cumulative limit, so later wires that day are still blocked?

- Cancel: After escalating, can the uploader withdraw the request before the first approval?